## Slide 1: Adaptive Cockpit Environment
Partners
Military Academy in BRNO
Technical University Delft
National Aerospace Laboratory

## Slide 2: Programme (I)
Programme Thursday (morning)
09.15 hr Arrival at NLR
09.30 hr Coffee, agenda and personal introduction
10.00 hr Project status
10.30 hr Break & Coffee
10.45 hr Project Co-ordination
12.00 hr. Lunch

## Slide 3: Programme (II)
Programme Thursday (afternoon)
13.15 hr. The ACE concept: discussion (I)
14.15 hr. Break & Tea
14.30 hr. The ACE concept: discussion (II)
15.45 hr. Visit simulation department
16.30 hr. End day 1

## Slide 4: Programme (III)
Programme Friday (morning)
10.00 hr. The ACE concept: group discussions
10.15 hr. Group discussions (parallel) on Reference Theme & Input Theme
12.00 hr. Lunch

## Slide 5: Programme (IV)
Programme Friday (afternoon)
13.00 hr. Group discussions (parallel) on Logic Theme & Output Theme
14.45 hr. Break & Tea
15.15 hr. Presentations of discussion results
15.45 hr. Wrap-up of the ACE concept (discussion)
16.30 hr. Deliverables first, second and third year
17.00 hr. End day 2

## Slide 6: Project status (I)
Partners:
Military Academy in Brno
  - Department of Technical Cybernetics and Military Robotics
Technical University Delft
  - Faculty of Informatics & Systems
National Aerospace Laboratory (NLR)
  - Human Factors Department

## Slide 7: Project status (II)
Contract MoD/NLR (November 2000) & TUD/NLR (March 2001)
  Netherlands / Czech Republic: MoU / IA
  NLR / MA (letter ….)
Approved by MoD
  Start: July 17th 2000
  End: July 31th 2003
Requested to MoD
  Start: January 1th 2001
  End: December 31th 2003

## Slide 8: Project status (III)
Start actual work: March (visit MA) / April 2001
Consequences:
Project co-ordination budget
Different (work) timeline & almost no spare time left
Different payment schedule (if approved by MoD)
Small reduction in number of manhours (all partners last year)

## Slide 9: Project status (IV)
Project plan (before end of May)
adaptive (not adaptable)
ACE concept (figure 1)
project planning
result of kick-off meeting ….

## Slide 10: Project co-ordination (I)
Project co-ordinator: Harrie Bohnen (bohnen@nlr.nl)
Software co-ordinator: Fulko van Westrenen (westre@nlr.nl)
Workpackage leaders (see project plan)

## Slide 11: Project co-ordination (II)
Project co-ordination:
  project plan
  budget & annual planning
  progress meetings (& MoM)
  project archive
  quality assurance (document control sheet)
  status information
delivers: progress reports/MoM/harmonisation

## Slide 12: Project co-ordination (III)
Software co-ordination
  general architecture
  module specification
  interfacing / languages / platforms
  documentation
  version control
  testing/integration
  copyright & licences

## Slide 13: Project co-ordination (IV)
Workpackage leader
  plans activities & monitors progress
  co-ordinates work with other WP participant(s)
  quality control and assurance
  informs project-co-ordinator
delivers: progress report input/deliverables

## Slide 14: Project co-ordination (V)
WP progress reports (every 2 months): contents
  participants
  introduction
    subject (problem)/ purpose/ approach
  progress
    activities/ what went good or wrong / coping
  planning
    scheme/ budget/ next period
  common (other interesting facts)
(common spreadsheet will follow)

## Slide 15: Year 1
WP3 MA
Dec. 2001
Until April 2001
WP2 NLR
WP5 MA
WP 4 MA
WP6 NLR
WP7 NLR

## Slide 16: Project co-ordination (VII)
WP 2 Literature study (NLR)
WP 3 Situation Assessor (MA/NLR)
WP 4 System functions, tasks def. & database
  (NLR/MA)
WP 5 Pilot model: operator characteristics
(NLR/MA)
WP 6 Determination actual status (NLR/TUD)
WP 7 Definition of on-line status concept (NLR/TUD)

## Slide 17: Project co-ordination (VIII)
WP leaders:
  WP 2: Eamonn (360 hr NLR)
  WP 3: MA ? (720 MA / 40 NLR)
  WP 4: MA ? (40 NLR / 400 MA)
  WP 5: MA ? (40 NLR / 475 MA)
  WP 6: Harrie (200 NLR / 40 TUD)
  WP 7: Fulko (500 NLR / 40 TUD)

## Slide 18: Project co-ordination (IX)
WP distribution: year 2 and 3
  Year 2: WP 8 to 13
  Year 3: WP 14 to 18
Man-hours: year 2 year 3
  NLR 1260 1780
  TUD 2480 360
  MA 0 1280

## Slide 19: Project co-ordination (IX)
Others
  provide addresses (complete for normal mail / emails / telephone numbers / fax numbers) to all ‘colleagues’
  standard for written document (word processor + format)
  frequent communication: email (+attachments) / telephone
  less frequent communication: fax / mail
  all deliverables / all partners
  consortium meeting (?)
  start WPs activities / first meetings
  first progress report WPs: Friday June 15th

## Slide 20: The ACE concept (I)
Goal is to acquire knowledge and hands-on experience on the usefulness of adaptive automation for fighter pilots
Aim is not develop software / technology but to determine when and how to help the pilot: in other words determining when (if...) the pilot is overloaded (according to us and himself) and how he wants us to help him is most important
Two experiments and one demonstration

## Slide 21: The ACE concept (II)
ACE is about adaptivity: we should be able to anticipate informational needs (or overload) + intentions and provide information without the need for control by the user (that is: not ‘adaptable’)
The idea is not to replace the user but to keep him in-the-loop
The testbed is an F-16 aircraft simulator (attractive)
Pilots will set user requirements (applications)
Applications will set SW requirements

## Slide 22
REFERENCE
Knowledge
INPUT
Measures
LOGIC
Compare reference with input & decide to act (or not) and how
OUTPUT
Interface
MA
NLR
TU Delft
NLR

## Slide 23
WP 3 SAR: military scenarios (MA)
WP 4 Functions & tasks (MA)
WP 5 Pilot: operator characteristics (MA)
WP 6 Determination actual status (NLR)
WP 7 Definition of on-line status concept (NLR)
MISSION, FUNCTION & Task
WP 5 Pilot
WP 3 SAR
WP 4 Function & tasks
LOGIC
INPUT
External
Internal
Behaviour
WP 6 & 7
INTERFACE NLR
MA
NLR
TU Delft

## Slide 24: End of day 1
Remarks
Ideas
Questions

## Slide 25: Group discussions (I)
Conceptual discussion (not technical)
Morning
  Reference Theme (Fulko/Alex/Vladimir/...
  Input Theme (Eamonn/Jiri/...
Afternoon
  Logic Theme (Fulko/Vladimir/...
  Output Theme (Eamonn/Alex/Jiri/…

## Slide 26: Group discussions (II)
Result
What (purpose) and what not
Why
How (+ ‘quality’ standards)
Relates to other ACE themes

## Slide 27: Group discussions (III)
Constraints
Risks
Delivers
‘Plof’ result
Lessons to be learnt
Happy if …?

## Slide 28: Deliverables first year
NLR: Progress reports / Literature review report / Actual status measures report / Technical note applicable measures
TUD: none
MA: SAR module and report / Filled database and Technical note / Pilot model and Technical note

## Slide 29: Deliverables second year
NLR: progress reports / Mock-up with capability of adaptive automation / validated concept
TUD: technical note (WAM) / sw development plan / operational WAM sw / technical note on logic / sw development plan / operational ALM
MA: none

## Slide 30: Deliverables third year
NLR: progress reports / technical notes describing experiments / questionnaires / experiment ready mock-up / data / reports on experiments / demonstration / final report
TUD: modified sw / final report
MA: analysed data / reports on experiments / final report

## Slide 31: End of day 2
Remarks
Ideas
Questions