# Note that the activities are not necessarily done in the same order as they appear below. For example, the latter two subactivities in ‘Knowledge engineering’ can be done right after the literature survey.

# PHASE 1:

Implement data collection programs for FG and gather data on flying

# Literature survey

Continue existing literature study on ACE like concepts

Continue study on interpretation of gaze tracking data

Start study on pilot “workload assessment”  / situation awareness1

Start study on standard F16 procedures

# (Generic) windows log user interaction program

Finish implementing program

Test

Improve / modify program for FG

# FG propertylist program

Implement reading program

Test

Implement manipulation procedures

Test

# Experiments 1

Create simple test flight scenario (e.g. take-off, fly to next airport and land)

Gather data using test flight scenario and Log and FG propertylist program

Analysis of data

PHASE 2:

Design and implement the situation recognizer and logic module

# Knowledge engineering

Specify knowledge (rules, models etc.) from experiment 1 data analysis

Specify knowledge from literature survey on standard F16 procedures

Specify knowledge from literature study on pilot workload assessment / situation awareness1

# FG cockpit adaptation

Research pre-flight panel construction

Research how panels can be modified during simulation

Implement changes to FG program so panel can be modified during simulation (if necessary)

Implement support for adapting other cockpit information (HUD / text messages)

Implement support for giving sound messages to pilot

# FG scenario manipulation

Add support simulating aircraft systems failure

Add support simulating other aircraft (build simple agent?)

Add support simulating enemy missiles approaching (build simple agent)

Add support simulating incoming radio messages

# Situation recognizer module

Design situation recognizer architecture

Implement situation recognizer module

Implement rules for situation recognizer

Test

Refine rules after experiments 2

# Logic module

Design logic module architecture

Implement logic module

Implement rules for adaptation logic

Test

Refine rules after experiments 2

Modify rules after implementation rules Workload assessment / SA

Refine rules after experiments 3

# Experiments 2

Gather data on situation recognizer and logic module (correctness and efficiency)

Analysis of data

PHASE 3:

Further improve ACE system functionality by adding workload assessment and refinement of already developed subsystems (Situation recognizer and logic module).

Gaze tracker

Build model for interpreting gaze-tracking data

Research on workings / efficiency / correctness of our gaze tracker in our simulation environment

Research on meaning / interpretation of our gaze tracker data in ACE project

(Iteratively) refine model for interpreting gaze-tracking data

Implement model

Test

# Workload assessment / situation awareness

Design pilot workload assessment architecture

Implement WAM

Implement rules for WAM

Test

Refine rules after experiments 3

# Experiments 3

Gather data on WAM and logic module (correctness and efficiency)

Analysis of data

PHASE 4:

# Final experiments

Test complete ACE system

Design expanded mission scenario

Gather data on experiment (hopefully with real pilots!)

Analysis of data

1 For lack of better description we used workload assessment / situation awareness. What we mean is the methods that we are going to use to determine the pilot’s behavior and status (e.g gaze tracker, pupil size).

1