### DEFINITION AND DESIGN OF INPUT MODULE

WP6: Determination of actual status measures - NLR (200h) + TUD (40h)

- Write report describing the measures for the three categories of actual status indicators (pilot-vehicle and mission, psycho-physiological, behavioral)

WP7: Definition and implementation of on-line assessment concept - NLR (500h) + TUD (40h)

- Write technical note on applicable measures of WP6

- Realization of on-line assessment of the actual status for the three different input categories.

- Development of a concept for synchronization and pre-processing of the gathered data.

### DEFINITION AND DESIGN OF LOGIC MODULE

WP8: Definition of conceptual logic for Workload Assessment Module - TUD (320h) + NLR (40h)

- Write technical note describing the complete data processing logic concept (analysis concept for each separate measure and relations between different types of data measures).

- Write software development plan

WP9: Development of WAM software - TUD (800h)

- Development of operational WAM software

WP10: Definition of Adaptive Logic Module - TUD (320h) + NLR (40h)

- Write technical note describing adaptive automation logic (determination of used logic, procedures, levels of automation)

- Write software development plan

WP11: Development of ALM software - TUD (800h)

- Development of operational WAM software

### DEFINITION AND DESIGN OF OUTPUT MODULE

WP12: Definition and implementation of output module - NLR (696h) + TUD (40h)

- Create mock-up with capability of adaptive automation

### IMPLEMENTATION AND VALIDATION

WP13: Functional validation of adaptive system - NLR (480h) + TUD (206h)

- Validate adaptive automation system (test on-line assessment, logic, and output parameters)

### MODIFICATION

WP15: Modification of software - TUD (280h)

- Modify software based on first experiments conducted by NLR

### FINAL REPORT

WP18: Presentation of results - NLR (240h) + TUD (80h) + BRNO (80h)

- Write final report including analysis of experimental data and the feasibility of the adaptive automation concept.